Univotel CRM

Technical Plan — Phase 1 through 5

May 2026

# 1. Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend + Backend API | Next.js |
| Database | Supabase PostgreSQL |
| Middleware / Automation | n8n (self-hosted) |
| Deployment | Cloudflare Pages + Workers |
| Alerts | Telegram Bot |
| Webhook endpoints | Cloudflare Workers (separate from Next.js) |

# 2. Phase Plan

| Phase | Tables Introduced | Scope |
| --- | --- | --- |
| 1 | leads, lead_details, properties, salespeople, contact_history, tasks | Core data + all 3 webhooks + assignment + SLA + search |
| 2 | webhook_logs, campaigns, campaign_leads, notifications | Audit trail + bulk campaigns + ElevenLabs outbound + Telegram throttle |
| 3 | archived_leads_won, archived_leads_lost, archived_contact_history | Terminal lead archival + analytics UNION queries |
| 4 | collected_data | UTM/REF attribution layer + GTM + DNI + GA4 integration |
| 5 | automation_rules | Rule engine + voice agent + seasonal automation |

# 3. Database Schema — Phase 1

## 3.1 leads

| Field | Type | Source | Notes |
| --- | --- | --- | --- |
| uuid | UUID | auto | PRIMARY KEY |
| created_at | TIMESTAMPTZ | auto |  |
| lead_source | TEXT dropdown | auto | whatsapp / instagram / netgsm_call / whatsapp_call / manual |
| message_from | TEXT dropdown | auto | Channel detail — whatsapp / instagram / netgsm / manual |
| is_organic | BOOLEAN | auto | Paid vs organic |
| lead_name | TEXT | auto | From webhook payload |
| lead_phone | TEXT | auto | Normalized 05xxxxxxxxx — REQUIRED |
| funnel_status | TEXT dropdown | manual | 13 stages from Chatwoot guide |
| student_stage | TEXT dropdown | auto+manual | pre_exam / post_exam / placed / registered / moved_in / unknown |
| persona_type | TEXT dropdown | manual | ogrenci / veli / ogrenci-degil |
| special_state | TEXT dropdown | manual | Univotel'li / erasmus |
| assigned_to | UUID dropdown | auto | FK → salespeople |
| language | TEXT dropdown | auto | Default: tr |
| source_details | JSONB | auto | See Section 5 |
| parent_phone | TEXT | manual | Used in dedup query |
| sla_deadline | TIMESTAMPTZ | auto | Set on creation based on source |
| sla_status | TEXT dropdown | auto | on_time / at_risk / breached |
| lead_score | INTEGER | auto | 0–100 |
| loss_reason | TEXT dropdown | manual | Required at terminal status |
| is_deleted | BOOLEAN | auto | Default false — soft delete |
| deleted_at | TIMESTAMPTZ | auto | Null unless deleted |
| updated_at | TIMESTAMPTZ | auto |  |
| last_contact_at | TIMESTAMPTZ | auto | SLA calculation base |

## 3.2 lead_details

| Field | Type | Source |
| --- | --- | --- |
| lead_uuid | UUID | FK → leads (UNIQUE) |
| university | TEXT dropdown | manual |
| interested_hotel | TEXT[] multi-select | manual |
| rec_hotel | TEXT dropdown | auto (n8n) |
| room_type | TEXT[] multi-select | manual |
| budget_min | INTEGER | manual |
| budget_max | INTEGER | manual |
| move_in | DATE | manual |
| dorm_awaiting | TEXT[] multi-select | manual — kyk / universite / ibb |
| uni_year | TEXT dropdown | manual — 1/2/3/4/universitede/erasmus |
| parent_name | TEXT | manual |
| kvkk_opt_in | BOOLEAN | manual |
| marketing_opt_in | BOOLEAN | manual |
| student_gender | TEXT dropdown | manual — KVKK sensitive |
| nationality | TEXT dropdown | manual — KVKK sensitive |
| preferred_district | TEXT dropdown | manual |
| created_at | TIMESTAMPTZ | auto |
| updated_at | TIMESTAMPTZ | auto |

## 3.3 properties

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| hotel_name | TEXT |  |
| address | TEXT |  |
| district | TEXT dropdown | Istanbul district |
| serviced_gender | TEXT dropdown | male / female / mixed |
| serviced_schools | TEXT[] multi-select | Used for rec_hotel auto-match |
| total_beds | INTEGER |  |
| accepts_non_students | BOOLEAN | Some properties allow non-student residents |
| status | TEXT dropdown | active / paused / closed |
| google_sheet_id | TEXT | Reference to inventory sheet |
| created_at | TIMESTAMPTZ |  |
| updated_at | TIMESTAMPTZ |  |

## 3.4 salespeople

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| full_name | TEXT |  |
| email | TEXT | UNIQUE — login |
| phone | TEXT |  |
| telegram_chat_id | TEXT | For alerts |
| role | TEXT dropdown | salesperson / manager |
| is_active | BOOLEAN | Excluded from assignment when false |
| languages | TEXT[] multi-select | For language-based routing |
| assigned_hotels | UUID[] multi-select | Specialization filter in assignment |
| shift_start | TIME | Istanbul timezone |
| shift_end | TIME | Istanbul timezone |
| active_lead_count | INTEGER | auto — routing decisions |
| max_active_leads | INTEGER | Hard cap, default 40 |
| lead_count | INTEGER | auto — lifetime counter |
| last_login_at | TIMESTAMPTZ |  |
| created_at | TIMESTAMPTZ |  |

## 3.5 contact_history

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| lead_uuid | UUID | FK → leads |
| interaction_type | TEXT dropdown | call_success / call_fail / message_sent / message_received / whatsapp_call / status_change / duplicate_submission / reassignment / form_submitted / callback_scheduled |
| interaction_source | TEXT dropdown | whatsapp / instagram / netgsm / manual |
| funnel_status_at_time | TEXT | Snapshot of status when interaction occurred |
| previous_status | TEXT | Null if status_changed=false |
| status_changed | BOOLEAN | True if funnel_status changed |
| salesperson_id | UUID | FK → salespeople, null if automated |
| notes | TEXT | Free-form |
| metadata | JSONB | call_duration, arama_id, chatwoot_conversation_id, etc. |
| created_at | TIMESTAMPTZ |  |

## 3.6 tasks

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PRIMARY KEY |
| lead_uuid | UUID | FK → leads |
| assigned_to | UUID | FK → salespeople |
| task_type | TEXT dropdown | callback / follow_up / tour_reminder / document_collection / contract_prep / placement_follow_up |
| due_when | TIMESTAMPTZ |  |
| notes | TEXT |  |
| is_completed | BOOLEAN | Default false |
| completed_at | TIMESTAMPTZ |  |
| is_late | BOOLEAN | auto — cron sets this |
| created_by | TEXT | system / salesperson / manager |
| created_at | TIMESTAMPTZ |  |

# 4. Indexes

| Table | Index |
| --- | --- |
| leads | phone_number UNIQUE |
| leads | email |
| leads | funnel_status |
| leads | assigned_to |
| leads | student_stage |
| leads | sla_deadline |
| leads | lead_score DESC |
| leads | parent_phone |
| leads | is_deleted |
| leads | created_at DESC (cursor pagination) |
| leads | COMPOSITE (funnel_status, assigned_to) |
| leads | GIN trigram on lead_name, lead_phone, notes |
| lead_details | lead_uuid UNIQUE |
| contact_history | lead_uuid |
| contact_history | created_at DESC |
| contact_history | interaction_type |
| contact_history | status_changed |
| tasks | COMPOSITE (assigned_to, status, due_when) |
| salespeople | email UNIQUE |
| salespeople | is_active |
| salespeople | active_lead_count |
| properties | district |
| properties | serviced_gender |

# 5. source_details JSONB Schema

Standard keys written by every webhook source. Missing fields written as null — never omitted.

| Key | Chatwoot | WA Calls | NetGSM |
| --- | --- | --- | --- |
| channel | whatsapp / instagram | whatsapp_call | netgsm_call |
| external_id | conv_{id}_msg_{id} | call_{from}_{ts} | arama_id value |
| called_number | null | null | aranan_no (DNI virtual number) |
| call_duration | null | duration seconds | duration seconds |
| ref_code | referral obj if present | null | null |
| ad_id | Meta referral obj if present | null | null |
| campaign_id | Meta referral obj if present | null | null |
| adset_id | Meta referral obj if present | null | null |
| placement | Meta referral obj if present | null | null |
| chatwoot_url | conversation URL | null | null |
| utm_source | null until Phase 4 | null | null |
| utm_medium | null until Phase 4 | null | null |
| utm_campaign | null until Phase 4 | null | null |
| is_organic | true/false | null | null |

# 6. Business Logic

## 6.1 Phone Normalization

- Starts with +90 → remove +90, add 0 → 05xxxxxxxxx

- Starts with 5 → add 0 → 05xxxxxxxxx

- Starts with 0 → unchanged

- None of the above → store as-is, flag normalization_failed — lead still created

## 6.2 Deduplication

Before creating any lead:

- Query: WHERE phone_number = $1 OR parent_phone = $1

- Match found → add to contact_history as duplicate_submission, do not create new lead

- No match → create new lead

## 6.3 Assignment Algorithm

Executed in order on new lead creation:

- Build pool: is_active = true AND active_lead_count < max_active_leads AND NOW()::time BETWEEN shift_start AND shift_end (Istanbul tz)

- Language filter: if lead.language matches at least one agent, narrow pool

- Hotel filter: if lead.preferred_hotel_id matches assigned_hotels, narrow pool

- Select lowest active_lead_count from remaining pool. Ties → lowest lifetime lead_count → random

- Pool empty → assigned_to = NULL, Telegram alert to all managers immediately

## 6.4 SLA Deadlines by Source

| Source | SLA Target | Alert at | August peak |
| --- | --- | --- | --- |
| netgsm_call / whatsapp_call | 5 minutes | 15 min if uncontacted | 30 min |
| whatsapp / instagram message | 30 minutes | 1 hour if uncontacted | 30 min |
| form submissions | 1 hour | 3 hours if uncontacted | 30 min |
| manual entry | same day | next morning | same day |

## 6.5 Soft Delete

- is_deleted = false on all active records

- All queries add WHERE is_deleted = false — enforced via RLS default policy

- Only managers can delete. Deleted leads excluded from assignment and SLA

# 7. Webhook Architecture

## 7.1 Endpoints (Cloudflare Workers)

| Endpoint | Source | Auth | Timeout |
| --- | --- | --- | --- |
| /api/webhooks/chatwoot | Chatwoot messages + IG DMs | HMAC-SHA256 — X-Chatwoot-Signature | No hard limit |
| /api/webhooks/whatsapp-calls | WA Cloud API — calls field only | HMAC-SHA256 — x-hub-signature-256 | 1 second (return 200 immediately) |
| /api/webhooks/netgsm | Netsantral Custom API | Static token in body | ~5 seconds |

## 7.2 Processing Pattern

- All endpoints: return HTTP 200 within timeout threshold, then process async

- Retry: immediate → 5 seconds → 15 seconds

- After 3 failures: Telegram alert to all managers with source, error, payload summary

## 7.3 Rate Limiting

- Per IP: 100 req/min

- Per endpoint: 1000 req/min

- Burst: >50 req in 10s from same IP → 5 min block

- Chatwoot, Meta, NetGSM known IP ranges → whitelist, rate limit bypassed

# 8. Query & Search

## 8.1 Search

- pg_trgm extension + GIN index on lead_name, lead_phone, notes

- Trigram similarity threshold: 0.3 (adjust after testing with Turkish chars)

- tr_TR collation — verify Türkçe character handling on setup

## 8.2 Filtering

- Predetermined buttons: named backend queries with pre-optimized indexes

- Advanced filter: query builder supporting all PostgREST operators + BETWEEN + CHANGED_SINCE

- AND / OR / NOT operators supported with nested grouping

- Parameterized queries only — no string concatenation

## 8.3 Pagination

- Cursor-based on created_at DESC

- Cursor = created_at of last seen record, passed as query param

## 8.4 Sorting

- Single column sort only — one index per sortable column

- Default: created_at DESC

# 9. Access Control (RLS)

| Role | leads access | Other tables |
| --- | --- | --- |
| salesperson | assigned_to = auth.uid() OR assigned_to IS NULL | properties: read-only. salespeople: read own row only |
| manager | all rows | Full read/write on all tables |
| service role | all rows | Used by webhook workers only — never exposed to UI |

Soft delete enforced at RLS layer: WHERE is_deleted = false on all salesperson queries.

# 10. Materialized Views

| View | Contents | Refresh |
| --- | --- | --- |
| mv_leads_by_source | Lead count + conversion rate per source | Every 5 min |
| mv_funnel_distribution | Lead count at each funnel stage | Every 5 min |
| mv_agent_performance | Leads assigned, converted, avg response time per agent | Every 5 min |
| mv_sla_breach_rate | Breach count and rate by source | Every 5 min |

- All views use REFRESH MATERIALIZED VIEW CONCURRENTLY — no lock during refresh

- Scheduled via pg_cron: */5 * * * *

- Phase 3: views updated to UNION across active + archive tables

# 11. Cron Jobs — Phase 1

| Job | Schedule | Action |
| --- | --- | --- |
| SLA status update | Every 5 min | Recompute sla_status on all active leads, set at_risk at -5min, breached at deadline |
| Task overdue check | Every 5 min | Set is_late=true on overdue tasks, Telegram to assigned agent. Manager alert at +1hr |
| Materialized view refresh | Every 5 min | REFRESH CONCURRENTLY all 4 views |
| active_lead_count reconcile | Nightly 03:00 | Recount from leads.assigned_to to fix any drift |

# 12. Key Considerations Per Phase

## Phase 1

- NetGSM full CDR payload not documented — contact teknikdestek@netgsm.com.tr before building

- WA Cloud API calling requires 2000/day messaging limit — verify account tier

- source_details must be written consistently from day one — Phase 4 migration quality depends on it

- Chatwoot conversation.channel field must be tested to confirm WhatsApp vs Instagram differentiation

- pg_trgm Türkçe character handling must be verified on first deploy

## Phase 2

- WhatsApp template messages need Meta pre-approval — factor in lead time before campaign launch

- ElevenLabs rate limits determine campaign worker batch size — research before building

- Phase 1 Telegram alerts must be migrated to notifications table for throttle logic to work

## Phase 3

- Archive cron wraps each lead in its own transaction — partial failure rolls back that lead only

- nurture status leads are NOT archived — they stay in active table for re-engagement. Monitor table growth.

- UNION query performance on materialized views — reassess 5 min refresh if views slow down

## Phase 4

- GTM must be installed on univotel.com and all side domains separately

- DNI requires one NetGSM virtual number per traffic source — provision before Phase 4

- GA4 cross-domain _gl parameter stripped by some ad blockers — design fallback

- WA Cloud API calling must be active for referral object to work — prerequisite from Phase 1

## Phase 5

- ElevenLabs outbound via NetGSM may require SIP trunk integration — research early

- AI-extracted data (attended_school, interest level) should have human review gate before auto-updating lead

- automation_rules evaluator runs every 15 min — ensure rules use indexed queries to avoid full table scans

- KVKK: AI call recording + transcript storage requires explicit consent_call_recording from lead

- Seasonal rule toggle: disable voice agent workflows outside Ağustos-Eylül window